VERSION 2.0 — ML ROADMAP Smart Staff Workload Distribution System AI/ML upgrade plan covering adaptive reliability scoring, task-completion tracking, and intelligent work splitting.

OVERVIEW — WHAT VERSION 2 ADDS

The current v1 system assigns tasks well but never learns. Once a task is assigned, it disappears from the system. Version 2 closes that loop with three interconnected upgrades:

| 1. Task completion tick | Admin marks a task done. The system records actual time taken vs estimated time. |
| --- | --- |
| 2. Adaptive reliability | An ML model updates each employee's reliability score based on their completion history — automatically, over time. |
| 3. Work splitting | Large tasks are automatically divided across multiple employees based on reliability and skill depth, with smart allocation of sub-tasks. |

FEATURE 1 — TASK COMPLETION TRACKING

How it works

After a task is assigned, it stays visible in the admin dashboard with a status of IN PROGRESS. When the work is done, the admin clicks a ✔ Done button. The system captures:

- Time taken (actual hours) vs estimated hours at assignment

- Whether it was completed on time, early, or late

- Which employee completed it and at what workload level they were when assigned

Database changes needed

| Column | Type | Purpose |
| --- | --- | --- |
| status | TEXT | 'in_progress' or 'done' |
| assigned_at | DATETIME | Timestamp when task was assigned |
| completed_at | DATETIME | Timestamp when admin ticked done |
| actual_hours | REAL | Calculated: completed_at − assigned_at |
| efficiency_ratio | REAL | actual_hours ÷ estimated_hours ( <1 = fast, >1 = slow ) |

Key concept: The efficiency_ratio is the core signal the ML model learns from. A score of 0.8 means the employee finished in 80% of the estimated time — they’re fast. A score of 1.4 means they ran 40% over.

FEATURE 2 — ADAPTIVE RELIABILITY SCORING (ML)

The problem with static reliability scores

Right now, reliability is a fixed number entered once and never updated. It doesn’t reflect real performance. An employee who consistently finishes early should be rewarded with a higher score. One who routinely overruns should see their score adjust downward.

The ML approach: Exponential Weighted Moving Average (EWMA)

No complex neural network needed for v2. EWMA is a lightweight, well-understood algorithm that gives more weight to recent completions and gradually forgets old ones — perfect for tracking changing performance over time.

Formula: new_reliability = α × performance_score + (1 − α) × old_reliability Where α (alpha) = 0.3 — meaning 30% weight on the latest task, 70% on history.

How performance_score is calculated

| efficiency_ratio ≤ 0.8 | Score = 10.0 (finished significantly early) |
| --- | --- |
| efficiency_ratio 0.8 – 1.0 | Score = 8.0 – 10.0 (on time or slightly early) |
| efficiency_ratio 1.0 – 1.2 | Score = 6.0 – 8.0 (slightly over estimate) |
| efficiency_ratio 1.2 – 1.5 | Score = 4.0 – 6.0 (noticeably over estimate) |
| efficiency_ratio > 1.5 | Score = 2.0 (significantly exceeded estimate) |
| Task not completed | Score = 1.0 (no-show or abandoned) |

Example walkthrough

Example: Alex has reliability 8.0. He finishes a task in 6h vs 8h estimated → ratio 0.75 → performance score 10.0 new_reliability = 0.3 × 10.0 + 0.7 × 8.0 = 3.0 + 5.6 = 8.6 Alex’s reliability score rises to 8.6 automatically.

Guardrails

- Score is always clamped between 1.0 and 10.0 — no one gets a 0 or above 10

- Minimum 5 completed tasks before the ML score replaces the manual score (cold start protection)

- Admin can manually override any score at any time with an audit trail

- Alpha (α) is configurable per organisation — teams wanting faster adaptation use 0.5, conservative teams use 0.2

Upgrade path: from EWMA to supervised ML

Once enough historical data accumulates (typically 3–6 months of task completions), a supervised regression model can replace EWMA:

- Input features: skill match, workload at time of assignment, task complexity, time of week, team size

- Target variable: efficiency_ratio

- Model: scikit-learn Ridge Regression or Gradient Boosting — lightweight, interpretable, no GPU needed

- Output: predicted efficiency for each candidate — used directly in the scoring algorithm alongside the reliability score

FEATURE 3 — INTELLIGENT WORK SPLITTING

The problem

A 30-hour task assigned to one person creates a bottleneck and risks burnout. Splitting it across two or three people with the right skills gets it done faster and more reliably. The challenge is deciding how to split it — not just equally, but proportionally based on who is most capable.

When splitting is triggered

Rule: Split is triggered when: task_hours > threshold (default: 16h) OR admin checks ‘Allow splitting’ on the assignment form.

The splitting algorithm

Step 1 — Find all eligible candidates

Same as the current algorithm: filter out anyone who would exceed 40h with their share of the task.

Step 2 — Calculate a split weight for each candidate

Formula: split_weight = (reliability_score × 0.6) + (expertise_match_bonus × 0.4) Expertise match bonus: 10 if exact skill match, 5 if related skill, 0 otherwise.

Step 3 — Select the top N workers and allocate hours proportionally

N is determined by task size: 16–24h → 2 people, 24–32h → 3 people, 32h+ → 4 people (configurable).

Example: Example: 24h task split across Alex (weight 8.4) and Sarah (weight 6.2) Total weight = 14.6 Alex gets: (8.4 ÷ 14.6) × 24 = 13.8h ≈ 14h Sarah gets: (6.2 ÷ 14.6) × 24 = 10.2h ≈ 10h More reliable employee carries more of the load.

Step 4 — Create linked sub-tasks in the database

Each sub-task is its own record in the assignment_log, linked by a parent_task_id. The parent task shows as DONE only when all sub-tasks are ticked complete. Each sub-task can be ticked independently by the admin.

New database fields for splitting

| parent_task_id | Links sub-tasks back to the original task (NULL for unsplit tasks) |
| --- | --- |
| split_index | Sub-task number, e.g. 1 of 3, 2 of 3 |
| split_weight | The weight used to calculate this employee’s share |
| allocated_hours | The hours assigned to this specific sub-task |

IMPLEMENTATION ROADMAP

Phase 1 Completion Tracking Estimated time: 1–2 days - Add status, assigned_at, completed_at, actual_hours, efficiency_ratio columns to assignment_log - Add POST /api/complete/<log_id> route in app.py - Add ✔ Done button to each in-progress row in index.html - No ML yet — just data collection. This phase builds the dataset the model needs.

Phase 2 Adaptive Reliability (EWMA) Estimated time: 2–3 days · Requires Phase 1 data - Add completed_tasks_count and raw_reliability columns to employees table - Add update_reliability(employee_id) function to logic.py — called automatically when a task is marked done - Cold-start guard: use manual score until 5 tasks are completed - Add reliability history chart per employee to the dashboard - pip install: no new packages needed — pure Python arithmetic

Phase 3 Intelligent Work Splitting Estimated time: 3–4 days · Requires Phase 1 - Add parent_task_id, split_index, split_weight, allocated_hours to assignment_log - Add split_task() function to logic.py alongside existing assign_task() - Add ‘Allow splitting’ toggle and split threshold input to the assignment form - Parent task card in the log expands to show sub-task rows with individual done buttons - pip install: no new packages needed for the algorithm itself

Phase 4 Supervised ML Model (Optional v2.1) Estimated time: 1 week · Requires 3–6 months of Phase 1+2 data - pip install scikit-learn pandas - Add ml.py module: train_model(), predict_efficiency(employee, task) functions - Model retrained weekly via a scheduled job (APScheduler or cron) - Predicted efficiency feeds directly into calc_score() as a fourth factor, weighted alongside reliability - Model performance tracked with MAE (mean absolute error) on held-out test set

FILES CHANGED IN v2

| logic.py | Add update_reliability(), split_task(), performance_to_score() functions |
| --- | --- |
| app.py | Add POST /api/complete/<id> and POST /api/split routes |
| templates/index.html | Add Done buttons, split toggle, sub-task expansion in log |
| workload.db | Schema migration: new columns on assignment_log and employees tables |
| ml.py (new) | Phase 4 only: model training, prediction, and retraining scheduler |

The beauty of this approach is that Phases 1–3 require zero ML libraries — just smart arithmetic and good database design. The system starts learning from the very first completed task and gets meaningfully smarter within a few weeks of real use. Phase 4 is optional and only adds value once the dataset is large enough.